SECURITY ASSESSMENT PLAN

Penetration Test Scenarios & Architecture Review

EngPro / Industrial PM — Estimation Ticket Management

Prepared for internet exposure with external (non-organisation) users

Version 1.0  ·  22 September 2026  ·  Target: React SPA + NestJS API + PostgreSQL + DWS Hub SSO

# Document control

| Item | Detail |
| --- | --- |
| Title | EngPro / Industrial PM — Penetration Test Scenarios & Architecture Review v1.0 |
| Purpose | Define the security testing scope, scenarios and acceptance gates that must be satisfied before the application is exposed to the internet and opened to users outside the organisation. |
| Basis | Architecture review of the as-built code (commit f496388), PRD v2.0 and Technical Documentation v1.0. Findings marked AR-* were identified by reading this codebase, not from a generic checklist. |
| Audience | Security testers (internal or third-party), engineering team, IT infrastructure, application owner |
| Current state | Staging live at http://test-ind-pm.kpndomain.com over plain HTTP on a private network, single tenant, SSO with DWS Hub. |
| Status | Draft for review and test scheduling |

# Table of contents

Document control	2

Table of contents	2

1. Executive summary	4

1.1 The five issues that matter most before going public	4

1.2 What the review found to be sound	4

2. Scope, objectives and rules of engagement	5

2.1 Objectives	5

2.2 In scope	5

2.3 Out of scope	5

2.4 Rules of engagement	5

2.5 Test accounts required	6

3. System description	7

3.1 Current topology (staging) and production target	7

3.2 Components	7

3.3 Data classification	7

3.4 Identity and access model under test	7

4. Threat model	9

4.1 Assets, ranked	9

4.2 Threat actors	9

4.3 Trust boundaries	9

4.4 STRIDE summary	9

4.5 Abuse cases to prove or disprove	10

5. Architecture review findings	11

5.1 Findings summary	11

5.2 Finding detail	11

6. Production exposure: additional requirements	16

6.1 Perimeter and transport	16

6.2 Identity and access	16

6.3 Tenancy for external companies	16

6.4 Operations	17

7. Penetration test scenarios	18

7.1 Domain A — Authentication and session management	18

7.2 Domain B — Activation and password-reset tokens	20

7.3 Domain C — DWS Hub SSO (OIDC)	22

7.4 Domain D — Authorisation, IDOR and privilege escalation	24

7.5 Domain E — Tenant isolation (external companies)	26

7.6 Domain F — Injection and input handling	28

7.7 Domain G — Client-side and cross-site scripting	28

7.8 Domain H — CSRF, CORS and cookies	29

7.9 Domain I — Rate limiting, resource abuse and availability	31

7.10 Domain J — Business logic	31

7.11 Domain K — Realtime channel	32

7.12 Domain L — Email surface	33

7.13 Domain M — Infrastructure and configuration	34

7.14 Domain N — Logging, monitoring and audit	35

7.15 Domain O — Dependencies and supply chain	36

8. Test execution plan	37

8.1 Phases	37

8.2 Tooling	37

8.3 Severity model	37

8.4 Reporting	38

8.5 Evidence template	38

8.6 Go-live acceptance gates	38

Appendix A — Authorisation matrix under test	39

Appendix B — Endpoint inventory (attack surface)	39

Appendix C — Standards mapping	40

Appendix D — Remediation tracker (template)	41

# 1. Executive summary

EngPro was designed and built for an internal, single-organisation audience on a private network. The decision to expose it to the internet and to admit users from other companies changes the threat model fundamentally: every authentication boundary becomes internet-reachable, the user population is no longer trusted-by-employment, and one tenant’s data sitting beside another’s becomes a confidentiality problem rather than an internal convenience.

This document does two jobs. Sections 5–7 are an architecture review: a threat model plus concrete findings from reading the current code, each with a severity and a remediation. Section 8 is the penetration test plan: 96 executable scenarios organised into fifteen domains, each with preconditions, steps, the behaviour that constitutes a pass, and the severity if it fails. Sections 9–10 define how the test is run, evidenced, and signed off.

## 1.1 The five issues that matter most before going public

| # | Issue | Why it is decisive once internet-facing |
| --- | --- | --- |
| 1 | No TLS anywhere (plain HTTP, COOKIE_SECURE=false) | Credentials, session cookies and OIDC codes travel in cleartext. On the public internet this is a full account-takeover path requiring no skill. Nothing else on this list matters until it is fixed. |
| 2 | No global rate limiting | Only login and forgot-password are throttled. Every other endpoint — search, listings, SSO start, exports — is unmetered, so a single client can exhaust the API or mine data at will. |
| 3 | Single-tenant assumptions in a soon-to-be multi-company system | Email uniqueness is global, the public workspace endpoint and SSO auto-provisioning both resolve "the first workspace", and there is no tenant dimension in the permission model. Admitting a second company on this model risks cross-company exposure. |
| 4 | No multi-factor authentication | A password plus an internet-reachable login is the entire barrier for accounts that can read every tender in the register. External users make credential phishing materially more likely. |
| 5 | Account state disclosed on login | A pending account answers differently from an unknown one, so the login endpoint confirms which email addresses exist. Acceptable on a private network; an enumeration oracle on the internet. |

None of these are exotic. They are the predictable consequence of moving a system across a trust boundary it was not designed for, and each has a bounded, well-understood remediation given in Section 7.

## 1.2 What the review found to be sound

- Authorisation is enforced server-side, per field and per row, with the permission envelope computed on the server and mirrored (not trusted) by the UI.

- All database access is parameterised through Prisma; the two raw queries use tagged templates, so no string concatenation reaches SQL.

- Passwords use Argon2id with sensible parameters; reset and activation links are single-use, hashed at rest, expiring, and invalidate outstanding links.

- The OIDC integration implements the strict contract properly: PKCE S256, state, nonce, and id_token verification against JWKS with issuer and audience enforced.

- Ticket numbering, KPI awards and concurrent edits are protected by database constraints and optimistic locking rather than application-level hope — a class of business-logic abuse is closed by construction.

# 2. Scope, objectives and rules of engagement

## 2.1 Objectives

1.	Determine whether the application can be exposed to the internet without unacceptable risk to commercial tender data.

2.	Verify that authentication, session management and the SSO integration withstand an unauthenticated internet attacker.

3.	Verify that an authenticated but hostile user — including a user from an external company — cannot read, modify or destroy data beyond their grant.

4.	Confirm that the configurable permission model cannot be manipulated into privilege escalation.

5.	Establish a remediation backlog with severities and an evidence trail suitable for sign-off.

## 2.2 In scope

| Component | Target | Notes |
| --- | --- | --- |
| Web application (SPA) | React 18 bundle served by nginx | Client-side logic, token handling, DOM injection, clickjacking |
| API | NestJS, /api/v1/* | 49 endpoints — full inventory in Appendix B |
| Realtime channel | socket.io at /ws | Handshake authentication, room isolation, event leakage |
| Identity flows | Password login, activation, password reset, DWS Hub OIDC | Including IdP-initiated landings and token replay |
| Authorisation model | Roles matrix, ticket scope, site scoping, field envelope | RBAC/BOLA/BFLA and escalation paths |
| Data layer | PostgreSQL (ApsaraDB RDS in staging) | Injection, tenancy isolation, backup exposure — no destructive testing |
| Infrastructure | nginx edge + app nginx + Docker + env/secret handling | TLS, headers, exposed ports, container and secret hygiene |
| Email | SMTP relay usage, message templates, link handling | Header/HTML injection, relay abuse, link leakage |

## 2.3 Out of scope

- The DWS Hub identity provider itself. Hub is tested as a dependency: EngPro must behave safely against a malicious or misbehaving Hub, but Hub’s own security is assessed separately.

- Physical security, social engineering of staff, and phishing simulations.

- Destructive denial-of-service against shared infrastructure. Resource-exhaustion scenarios are executed rate-limited and only against the dedicated test environment.

- The legacy Supabase application being replaced.

## 2.4 Rules of engagement

| Item | Rule |
| --- | --- |
| Environment | A dedicated pre-production environment mirroring the intended public topology, including TLS. Testing against production requires separate written approval. |
| Data | Seeded, non-real tender data. If real migrated data is used, the environment inherits the confidentiality of the original and must be treated as commercial-in-confidence. |
| Accounts | The tester is issued one account per role plus two tenant-A / tenant-B accounts (Section 2.5). Privilege escalation must be demonstrated from these, never by direct database edit. |
| Credentials found | Any credential, token or key discovered is reported immediately and not used beyond proving access. |
| Destructive actions | No deletion of data other than records the tester created. Soft-delete and restore may be exercised on tester-owned tickets. |
| Availability | Load and resource tests capped at an agreed rate; announce before starting; stop on any sign of instability. |
| Communication | Critical findings (account takeover, cross-tenant data access, unauthenticated data exposure) are reported within 1 hour of discovery rather than held for the report. |
| Evidence | Every test records request, response, timestamp and account used — see the template in Section 9.5. |

## 2.5 Test accounts required

| Handle | Role / property | Purpose |
| --- | --- | --- |
| pt-manager | MANAGER | Baseline for highest privilege; reference for escalation tests |
| pt-admin | ADMIN | Intake and ticket management without settings access |
| pt-estimator-A | ESTIMATOR with assignments | Own-record access; horizontal escalation source |
| pt-estimator-B | ESTIMATOR with different assignments | Victim account for IDOR/horizontal tests |
| pt-site-A | SITE_ADMIN of Site A | Site-scoped access |
| pt-site-B | SITE_ADMIN of Site B | Cross-site isolation victim |
| pt-pending | Invited, never activated | Activation and enumeration tests |
| pt-disabled | Deactivated account | Revocation tests |
| pt-external | External company user (target model) | Cross-tenant isolation — see Section 7.3 |
| pt-hub | DWS Hub identity, no EngPro account | SSO provisioning and refusal paths |

# 3. System description

## 3.1 Current topology (staging) and production target

STAGING TODAY (private network, plain HTTP)

browser --HTTP--> edge nginx (FE host, :80, name-based vhosts)

|-- test-ind-pm.kpndomain.com -> 127.0.0.1:3060 (app nginx)

|-- /            static React bundle

|-- /api/v1/*    -> 172.28.92.57:4010 (NestJS)

|-- /ws          -> socket.io (same API)

|-- PostgreSQL (ApsaraDB RDS, IP whitelist)

|-- SMTP relay (mail.energi-up.com:465)

|-- DWS Hub OIDC (test-dwshub.kpndomain.com)

PRODUCTION TARGET (internet, external users) — assumptions to confirm

internet -> WAF / load balancer (TLS 1.2+, HSTS)

-> edge nginx -> app nginx -> API -> managed PostgreSQL

additional: MFA, per-tenant segregation, centralised logging, backups

## 3.2 Components

| Layer | Technology | Security-relevant properties |
| --- | --- | --- |
| SPA | React 18 + Vite, served by nginx | JSX escaping by default; no dangerouslySetInnerHTML; access token held in memory only |
| API | NestJS 10 (Node 20), Prisma 5 | Global JWT guard, password-change guard, role guard, permission guard; helmet; CORS allowlist |
| AuthN | Argon2id passwords, JWT access (15 min), rotating refresh cookie (7 d) | Refresh token hashed at rest, rotation with family revocation on replay |
| Federated AuthN | OIDC code + PKCE S256 against DWS Hub, jose JWKS verification | iss/aud/exp/sub enforced; nonce checked when present |
| AuthZ | role_configs matrix + per-field envelope + row scoping | Server-side; UI mirrors but does not decide |
| Data | PostgreSQL 16 | Parameterised access; unique/partial indexes enforce business invariants |
| Realtime | socket.io, JWT on handshake, workspace/site rooms | Events carry identifiers only; clients re-query through the API |
| Email | nodemailer over SMTP (implicit TLS on 465) | Single-use hashed links; degrades to logging when unconfigured |

## 3.3 Data classification

| Data | Classification | Impact if disclosed |
| --- | --- | --- |
| Tender packages, scope, deadlines, tender value | Commercial-in-confidence | Competitive harm; a competitor learning bid content or value is the principal business risk |
| Customer/site names and request sources | Confidential | Reveals commercial relationships and pipeline |
| User identities, emails, roles | Internal / personal data | Phishing target list; personal-data obligations |
| Argon2id password hashes, refresh and link tokens | Secret | Account takeover if hashes or tokens leak |
| KPI ledger (individual performance) | Confidential / personal | Employment-sensitive; must not be visible across users or tenants |
| Audit log | Internal | Forensic value; integrity matters more than confidentiality |

## 3.4 Identity and access model under test

| Role | Intended reach | Fixed envelope (not configurable) |
| --- | --- | --- |
| MANAGER | Everything, including the Roles matrix | Locked to full access so the permission page cannot lock everyone out |
| ADMIN | Intake and ticket management across the workspace | Full field set on tickets it can see |
| ESTIMATOR | Own queue plus a read-only team board | Edit = status of tickets assigned to them only |
| SITE_ADMIN | Requests for one site | Hard-filtered to own site; edit = required-by date; delete = own NEW tickets only |

Configurable per role: page/tab visibility, view/create/edit/delete per area, and ticket scope (all tickets vs only those assigned to or created by the user). The fixed envelopes above apply on top and cannot be widened from the UI — a property the test plan verifies rather than assumes (PT-D series).

# 4. Threat model

## 4.1 Assets, ranked

| # | Asset | Primary concern |
| --- | --- | --- |
| A1 | Tender content and values | Confidentiality — direct commercial loss |
| A2 | Authentication material (hashes, refresh tokens, link tokens, JWT secrets) | Confidentiality — leads to every other asset |
| A3 | Tenant separation (once external companies are admitted) | Confidentiality — one customer seeing another is a contractual breach |
| A4 | Ticket and KPI integrity | Integrity — fabricated or altered records undermine the register and performance data |
| A5 | Availability of the register | Availability — estimators cannot work; deadlines are missed |
| A6 | Audit trail | Integrity — needed to investigate anything above |

## 4.2 Threat actors

| Actor | Access | Motivation / capability |
| --- | --- | --- |
| Unauthenticated internet attacker | Public endpoints only | Opportunistic scanning, credential stuffing, known-CVE exploitation. High volume, low targeting. |
| Competitor or commercially motivated attacker | May obtain a low-privilege account | Targeted: wants tender values and bid content. Patient, will chain low-severity issues. |
| External company user (new) | Legitimate low-privilege account | May probe, deliberately or curiously, for other companies’ data. The most likely source of a real incident once tenancy is opened. |
| Malicious insider (estimator/admin) | Legitimate elevated account | Data exfiltration, KPI manipulation, covering tracks by deleting records. |
| Compromised manager account | Full application privilege | Worst case: can change the Roles matrix, reset any password, read everything. |
| Compromised or hostile IdP response | Can present crafted tokens | Tests whether EngPro validates rather than trusts Hub assertions. |

## 4.3 Trust boundaries

| # | Boundary | What must be enforced at it |
| --- | --- | --- |
| TB1 | Internet → edge (WAF/LB/nginx) | TLS termination, rate limiting, request size caps, header hygiene, bot controls |
| TB2 | SPA → API | All authorisation; the client is untrusted and its permission envelope is advisory only |
| TB3 | API → database | Parameterised access, least-privilege database account, no secrets in queries or logs |
| TB4 | API ↔ DWS Hub | Token validation (signature, iss, aud, exp, sub), PKCE binding, no implicit trust of claims other than sub |
| TB5 | API → SMTP relay | No user-controlled headers; authenticated relay; no arbitrary recipients |
| TB6 | Tenant A ↔ Tenant B (target state) | Every query scoped by tenant; no global uniqueness that leaks existence across tenants |
| TB7 | Operator → host/containers | Secret handling, image provenance, restricted shell access |

## 4.4 STRIDE summary

| Threat | Where it applies here | Existing control | Residual concern |
| --- | --- | --- | --- |
| Spoofing | Login, SSO callback, websocket handshake | Argon2id, JWT, PKCE + state + nonce, JWKS verification | No MFA; no TLS today; enumeration via pending-account response |
| Tampering | Ticket/KPI writes, role matrix, JWT claims | Optimistic locking, DB constraints, signed tokens, audit log | JWT algorithms not pinned; audit log has no integrity protection |
| Repudiation | Ticket edits, deletions, KPI adjustments | Audit log with actor, IP, before/after | Log is mutable by anyone with DB access; no retention policy |
| Information disclosure | Listings, search, exports, errors, emails | Row scoping, permission envelope, uniform login errors | No global rate limit enables bulk harvesting; tenancy not modelled |
| Denial of service | Search, listings, exports, SSO start, email sends | Login throttle only | All other endpoints unmetered; expensive queries reachable pre-auth on public endpoints |
| Elevation of privilege | Roles matrix, field envelope, restore endpoint | Server-side guards, MANAGER locked, sanitised payloads | Restore is gated on a read permission (AR-06); mixed gating styles (AR-07) |

## 4.5 Abuse cases to prove or disprove

1.	An external company user lists tickets and sees another company’s tender values.

2.	An estimator promotes themselves by editing the Roles matrix or by crafting a request the UI would not send.

3.	An attacker with a stolen refresh token keeps a session alive indefinitely after the account is disabled.

4.	An attacker enumerates valid corporate email addresses through login, activation or reset responses.

5.	A malicious Hub response, or a replayed authorisation code, yields an EngPro session.

6.	A user escalates from "can view audit" to "can resurrect deleted tickets".

7.	An unauthenticated client degrades the service for everyone using ordinary search requests.

8.	A departing employee exports the full tender register and the KPI ledger before leaving.

# 5. Architecture review findings

These were identified by reading the current codebase (commit f496388). Severity assumes the production context stated on the cover: internet-exposed, external users. Each finding names the location so it can be verified independently.

## 5.1 Findings summary

| ID | Finding | Severity | Status |
| --- | --- | --- | --- |
| AR-01 | No transport encryption; cookies not marked Secure | Critical | Open — blocks public exposure |
| AR-02 | No global rate limiting; only login and forgot-password are throttled | High | Open |
| AR-03 | Single-tenant assumptions incompatible with external companies | High | Open — design decision required |
| AR-04 | No multi-factor authentication | High | Open — policy decision |
| AR-05 | Account enumeration via the pending-account login response | Medium | Open — deliberate trade-off, revisit |
| AR-06 | Ticket restore is authorised by a read permission (stAudit.view) | Medium | Open |
| AR-07 | Authorisation split between decorators and service logic | Medium | Open — consistency/assurance |
| AR-08 | JWT verification does not pin the accepted algorithms | Low | Open |
| AR-09 | CORS falls back to reflecting any origin when CORS_ORIGIN is unset | Medium | Open — configuration hazard |
| AR-10 | No Content-Security-Policy on the SPA response | Medium | Open |
| AR-11 | User-controlled values interpolated into HTML email bodies | Low | Open |
| AR-12 | Audit log has no tamper-evidence or retention policy | Medium | Open |
| AR-13 | Secrets live in plaintext .env files readable by anyone with host/docker access | Medium | Open |
| AR-14 | Test-email endpoint can send arbitrary recipients through the corporate relay | Low | Open |
| AR-15 | No account lockout; throttling alone resists credential stuffing | Medium | Open |
| AR-16 | Application database account is the RDS privileged account | High | Open |

## 5.2 Finding detail

### AR-01 — No transport encryption  (Critical)

| Location | Edge nginx (frontend/nginx/edge-vhost.conf.example listens on :80 only); COOKIE_SECURE=false in .env.staging; APP_BASE_URL and SSO_REDIRECT_URI use http:// |
| --- | --- |
| Observation | All traffic — login credentials, JWT access tokens, refresh cookies, OIDC authorisation codes and activation links — is carried unencrypted. Session cookies are issued without the Secure attribute, so they would also be sent over plain HTTP if the site were reachable that way. |
| Why it matters in production | On a private network this is a tolerable trade-off. On the internet it is a passive-interception account takeover, and it voids the protection of every other control in this document. It also breaks OIDC assumptions: an intercepted authorisation code can be replayed faster than the user completes the flow. |
| Remediation | Terminate TLS 1.2+ at the edge with HSTS (start with a short max-age, then increase); redirect 80 to 443; set COOKIE_SECURE=true; change APP_BASE_URL, CORS_ORIGIN and SSO_REDIRECT_URI to https:// and re-register the redirect URI in Hub. Re-test PT-M01..M04 after the change. |

### AR-02 — No global rate limiting  (High)

| Location | src/app.module.ts — ThrottlerModule is registered but ThrottlerGuard is not among the APP_GUARD providers; only LoginThrottlerGuard is applied, to login and forgot-password |
| --- | --- |
| Observation | Every other endpoint is unmetered: ticket search and listing (trigram search over the whole register), CSV export, SSO start, note creation, and the authenticated API surface generally. |
| Why it matters in production | An attacker with any valid account — including an external-company account — can enumerate and exfiltrate the entire register through ordinary pagination, or degrade the service for legitimate users without exploiting any vulnerability. Unauthenticated endpoints can be hammered to exhaust the connection pool. |
| Remediation | Register ThrottlerGuard globally with a sensible default (e.g. 100 req/min/user), keep the stricter login limit, add tighter limits to search/export/SSO-start, and enforce a second layer at the WAF or edge. Return 429 with Retry-After. |

### AR-03 — Single-tenant assumptions  (High)

| Location | users.email has a global unique index (migration 20260915_email_login); GET /workspace and SSO auto-provisioning both resolve the workspace with findFirst({orderBy:{createdAt:asc}}); role_configs and permissions carry no tenant dimension beyond workspace_id |
| --- | --- |
| Observation | The data model has a workspace column, but several code paths assume exactly one workspace exists. Email addresses are unique across the entire installation rather than per workspace, and the public branding endpoint returns "the first" workspace. |
| Why it matters in production | Admitting external companies means either multiple workspaces or a shared workspace with partitioned data. On the current code, a second workspace would inherit the first’s branding on the login page, auto-provisioned SSO users would land in the wrong workspace, and one company could detect that another company’s user exists through the email-uniqueness conflict. |
| Remediation | Decide the tenancy model before onboarding external users (Section 7.3 sets out the options). Whichever is chosen: scope email uniqueness per tenant, resolve the workspace from the request host or the authenticated identity rather than creation order, and add tenant assertions to every query path with a test that fails if one is missed. |

### AR-04 — No multi-factor authentication  (High)

| Location | src/auth/auth.service.ts — login validates a password only; no second factor, step-up, or device trust |
| --- | --- |
| Observation | A password is the sole barrier for any account, including MANAGER accounts that can read the full register, reset other users’ passwords and rewrite the permission matrix. |
| Why it matters in production | Internet exposure plus external users makes credential phishing and reuse the most probable attack. Without MFA, a single reused password from an unrelated breach can yield full commercial data access. |
| Remediation | Require MFA for MANAGER and ADMIN at minimum, and prefer delegating authentication to DWS Hub where MFA can be enforced centrally. If Hub enforces MFA, consider disabling password login for federated users so the weaker path cannot be chosen. |

### AR-05 — Account enumeration on login  (Medium)

| Location | src/auth/auth.service.ts — a pending (not yet activated) account raises ForbiddenException AccountNotActivated, while unknown addresses and wrong passwords return a uniform 401 |
| --- | --- |
| Observation | Three outcomes are distinguishable: unknown/wrong (401 uniform), pending (403 AccountNotActivated), and success. The distinction was introduced deliberately for usability on a private network. |
| Why it matters in production | An internet attacker can confirm which corporate email addresses hold accounts, and specifically which are newly invited and therefore likely to accept an activation-themed phishing email. |
| Remediation | Return the uniform 401 for pending accounts too, and communicate activation status only through the (rate-limited, non-committal) forgot-password/resend path. If the usability cost is judged too high, compensate with CAPTCHA and strict per-IP limits, and record the decision as an accepted risk. |

### AR-06 — Restore authorised by a read permission  (Medium)

| Location | src/tickets/tickets.controller.ts — POST /tickets/:id/restore is decorated @RequirePerm('stAudit', 'view') |
| --- | --- |
| Observation | Restoring a soft-deleted ticket is a write operation, but it is gated on the permission that grants visibility of the audit trail. |
| Why it matters in production | A manager granting "audit visibility" to a compliance or supervisor role unintentionally grants the ability to resurrect deleted records. The permission matrix therefore does not mean what its UI says, which is exactly the kind of mismatch that survives review and surfaces in an incident. |
| Remediation | Introduce an explicit tickets.restore capability (or gate restore on tickets.delete), and add a regression test asserting that audit-view alone cannot restore. |

### AR-07 — Mixed authorisation styles  (Medium)

| Location | Across controllers: 49 routes, 36 explicit @RequirePerm/@Roles/@Public decorators; the remainder rely on scoping inside services (e.g. tickets list/get/update/delete, notes, kpi summary) |
| --- | --- |
| Observation | Authorisation is partly declarative and partly embedded in service logic. Both are enforced server-side, so this is not by itself a vulnerability, but the effective policy cannot be read off the controllers. |
| Why it matters in production | Assurance risk: a future endpoint can be added without a decorator and without service-level scoping, and nothing fails. Reviewers and testers cannot enumerate the policy reliably. |
| Remediation | Adopt deny-by-default: require an explicit decorator on every route (including an explicit marker for "service-scoped"), and add a startup or test-time assertion that every registered route carries one. Publish the resulting matrix as the authoritative policy (Appendix A). |

### AR-08 — JWT algorithms not pinned  (Low)

| Location | src/common/guards.ts — this.jwt.verify(token, { secret }) with no algorithms option; JwtModule.register({ global: true }) sets no default |
| --- | --- |
| Observation | Verification accepts whichever HMAC algorithm the token header declares. Current library versions reject "none" and mismatched key types, so this is defence-in-depth rather than an exploitable flaw today. |
| Why it matters in production | Algorithm flexibility is a recurring source of authentication bypasses when libraries change or keys are later moved to asymmetric material. It costs nothing to remove the degree of freedom. |
| Remediation | Pin algorithms: ["HS256"] on both sign and verify, and revisit if the system moves to RS256 with key rotation. |

### AR-09 — Permissive CORS fallback  (Medium)

| Location | src/main.ts — origin: process.env.CORS_ORIGIN ? split(',') : true, with credentials: true |
| --- | --- |
| Observation | If CORS_ORIGIN is unset or blanked during a deployment, the API reflects any origin while allowing credentials. |
| Why it matters in production | A misconfiguration — not an attack — silently turns every authenticated endpoint into a cross-origin target for any website the user visits. Configuration mistakes are likelier than exploits and this one fails open. |
| Remediation | Fail closed: refuse to start without an explicit allowlist in production, and never combine a wildcard/reflected origin with credentials. Verify with PT-H03. |

### AR-10 — No Content-Security-Policy for the SPA  (Medium)

| Location | frontend/nginx/staging.conf sets X-Content-Type-Options, Referrer-Policy and X-Frame-Options, but no CSP; helmet applies to API responses, not to the static bundle |
| --- | --- |
| Observation | The document that executes JavaScript is served without a CSP. |
| Why it matters in production | React escaping makes stored XSS unlikely, but CSP is the control that limits the damage if any injection or a compromised dependency executes. On an internet-facing app with external users, the absence of a second layer is a material gap. |
| Remediation | Serve a CSP on the SPA: default-src 'self'; script-src 'self'; connect-src 'self' plus the websocket origin; img-src 'self' data:; frame-ancestors 'none'; object-src 'none'. Roll out in report-only mode first. |

### AR-11 — HTML injection in email templates  (Low)

| Location | src/common/mail.service.ts — layout() interpolates fullName and company directly into the HTML body |
| --- | --- |
| Observation | A user-supplied display name is placed unescaped into outgoing HTML mail. |
| Why it matters in production | A crafted full name can inject markup or a competing link into an activation email that recipients reasonably trust, which is a credible internal phishing aid. Impact is limited by who can set names (managers) and by mail-client rendering. |
| Remediation | HTML-escape all interpolated values in email templates, and constrain the display-name character set at input. |

### AR-12 — Audit trail is not tamper-evident  (Medium)

| Location | audit_log table; written by AuditService; no integrity mechanism, no retention or export policy |
| --- | --- |
| Observation | Audit records can be modified or deleted by anyone with database access, including the application account, which is currently the privileged RDS account (AR-16). |
| Why it matters in production | The audit trail is the primary evidence for investigating insider misuse or a compromised manager account — precisely the scenarios where the attacker has the access needed to edit it. |
| Remediation | Ship audit events to append-only external storage (SIEM or a write-only sink), restrict the application account so it cannot UPDATE or DELETE audit rows, and define a retention period consistent with the 12-month requirement in the technical documentation. |

### AR-13 — Secret handling  (Medium)

| Location | .env.staging on the backend host (chmod 600) containing the database password, both JWT secrets and the SMTP password; the same values are visible via docker inspect |
| --- | --- |
| Observation | Secrets are plaintext on disk and in container metadata; there is no rotation procedure and no separation between environments beyond separate files. |
| Why it matters in production | Any host-level compromise, backup copy, or operator with docker access obtains the JWT signing secrets — which is sufficient to mint valid sessions for any user, including managers, without touching the database. |
| Remediation | Move to a secret manager or at minimum Docker/compose secrets; rotate both JWT secrets on any suspicion and on staff changes; keep secrets out of images and out of the repository (already enforced by .gitignore); define a rotation schedule. |

### AR-14 — Test-email endpoint as a relay  (Low)

| Location | src/common/mail.controller.ts — POST /mail/test accepts an arbitrary recipient; gated on stUsers.edit |
| --- | --- |
| Observation | A manager-level account can send messages to any address through the authenticated corporate relay, with EngPro branding and a trusted sender. |
| Why it matters in production | Not a vulnerability by itself, but it converts a compromised manager account into a phishing platform with corporate sender reputation, and could damage the relay’s reputation. |
| Remediation | Restrict the recipient to the caller’s own address or a configured allowlist, rate-limit the endpoint, and audit every use. |

### AR-15 — No account lockout  (Medium)

| Location | src/common/guards.ts — LoginThrottlerGuard keys on IP + email with a per-minute limit; no cumulative lockout or notification |
| --- | --- |
| Observation | Throttling slows a single source but does not stop a distributed, low-and-slow credential-stuffing campaign, and the account owner is never told. |
| Why it matters in production | With internet exposure, distributed stuffing against known corporate addresses is the baseline attack. Per-IP limits are easily evaded by rotating source addresses. |
| Remediation | Add cumulative per-account failure tracking with temporary lockout and owner notification, prefer device/CAPTCHA challenges over blanket blocks, and alert on distributed failure patterns. |

### AR-16 — Application uses the privileged database account  (High)

| Location | DEPLOY_STAGING.md section 1.1 and .env.staging — DATABASE_URL uses the ApsaraDB privileged account (postgres), chosen because the restore and migrations needed it |
| --- | --- |
| Observation | The runtime application connects with an account that can read and modify everything, including the audit log, and perform schema operations. |
| Why it matters in production | Any SQL injection, or any compromise of the API container, escalates directly to full database control with no further obstacle, and defeats the audit trail. The privilege was needed for one-off migration work, not for steady-state operation. |
| Remediation | Create a dedicated application role with DML rights only on the application schema (no DDL, no DELETE on audit_log), hand over ownership as documented in the deployment guide, and keep the privileged account for migrations run as a separate deployment step. |

# 6. Production exposure: additional requirements

The findings above are properties of the code as it stands. This section covers what must exist around it before the application is placed on the internet with external users. Each item is a gate, not a recommendation.

## 6.1 Perimeter and transport

| # | Requirement | Acceptance evidence |
| --- | --- | --- |
| PE-01 | TLS 1.2+ only, modern cipher suites, valid public certificate, automated renewal | SSL Labs (or equivalent) grade A; certificate expiry monitored |
| PE-02 | HSTS enabled after a staged rollout; HTTP permanently redirects to HTTPS | Response headers captured; no plaintext listener reachable |
| PE-03 | WAF or equivalent in front, with rules for common injection, bot and scraping patterns | Rule set documented; block events visible in logs |
| PE-04 | Backend API not reachable from the internet; only the edge may reach it | Port scan from an external host shows 4010 closed |
| PE-05 | Request size and timeout caps at the edge | Oversized body rejected with 413 before reaching the API |
| PE-06 | DDoS protection appropriate to the hosting platform | Provider feature enabled and documented |

## 6.2 Identity and access

| # | Requirement | Acceptance evidence |
| --- | --- | --- |
| PE-07 | MFA for privileged roles, or federated login with MFA enforced at Hub | Demonstrated on a MANAGER account |
| PE-08 | Password policy validated against a breach corpus, not only a short denylist | Known-breached password rejected at set time |
| PE-09 | Session lifetimes reviewed for public exposure; idle timeout defined | Configuration recorded; expiry observed in test |
| PE-10 | Joiner/mover/leaver process, including immediate revocation | Disabled account loses access within one access-token lifetime |
| PE-11 | Administrative access (Roles matrix, user management) restricted and alerted on | Alert fires on a role-matrix change in test |

## 6.3 Tenancy for external companies

This decision must be made before onboarding, because it determines the shape of every access-control test that follows. Three viable models:

| Model | How it works | Trade-off |
| --- | --- | --- |
| A. Separate workspace per company | Each company is its own workspace; users belong to exactly one; all queries already carry workspace_id | Closest to the current schema. Requires fixing the single-workspace assumptions in AR-03 and deciding how shared tickets (if any) work. |
| B. Shared workspace with company-scoped records | Companies modelled like sites: every ticket carries an owning company; external users are hard-scoped to theirs | Reuses the proven SITE_ADMIN scoping pattern. Risk: a single missed scope check exposes everything, so it needs the deny-by-default work in AR-07. |
| C. Separate deployment per company | One instance per external company, sharing only the image | Strongest isolation, highest operational cost. Sensible if only one or two external companies are expected. |

Whichever is chosen, the test plan’s PT-E series must be executed with two real tenants before go-live. Isolation claimed but untested is not isolation.

## 6.4 Operations

| # | Requirement | Acceptance evidence |
| --- | --- | --- |
| PE-12 | Centralised, tamper-resistant logging with alerting on auth anomalies | Failed-login spike raises an alert in test |
| PE-13 | Backups with tested restore and a documented RPO/RTO | Restore drill recorded with timings |
| PE-14 | Patch process for base images and dependencies; CVE monitoring | npm audit and image scan clean or risk-accepted at release |
| PE-15 | Incident response runbook naming owners and escalation | Runbook exists and has been walked through |
| PE-16 | Data retention and deletion policy covering personal data of external users | Policy documented and implementable in the schema |
| PE-17 | Contractual and privacy review for hosting third-party company data | Sign-off from the responsible function |

# 7. Penetration test scenarios

96 scenarios across fifteen domains. Each is written so a tester can execute it without reading the source: preconditions, the steps, what a pass looks like, and the severity if it fails. "Fail severity" assumes the production context (internet, external users).

Conventions: BASE is the application origin (https://… in production). Requests are shown as curl for clarity; an intercepting proxy (Burp/ZAP) is expected for the manipulation steps. Accounts are the handles from Section 2.5.

## 7.1 Domain A — Authentication and session management

### PT-A01 — Credential handling in transit

| Steps | Capture traffic for a full login on the production-shaped environment. Confirm scheme, certificate validity and cipher suite. Attempt to reach the app over http:// and observe the response. |
| --- | --- |
| Pass criteria | All traffic is TLS 1.2+; plain HTTP redirects permanently to HTTPS; no credential ever appears on the wire in cleartext. |
| Severity if failed | Critical (AR-01) |

### PT-A02 — Uniform failure responses / user enumeration

| Steps | POST /api/v1/auth/login with (a) unknown email, (b) known email + wrong password, (c) a pending (invited, never activated) account. Compare status code, body, headers and response timing across the three. Repeat against forgot-password with known and unknown addresses. |
| --- | --- |
| Pass criteria | Cases (a) and (b) are identical in body and status. Case (c) must not reveal that the account exists (see AR-05). Forgot-password answers identically regardless of existence. Timing differences are not statistically usable. |
| Severity if failed | Medium |

### PT-A03 — Credential stuffing and lockout

| Steps | Submit 50 failed logins for one account from one IP; record when 429 appears. Repeat spreading across 20 source IPs at a low rate. Check whether the account owner is notified and whether a cumulative lockout engages. |
| --- | --- |
| Pass criteria | Single-source attempts are throttled quickly; distributed attempts are detected or bounded by an account-level control; 429 carries Retry-After. |
| Severity if failed | High (AR-15) |

### PT-A04 — Password policy strength

| Steps | Attempt to set passwords: 10 identical characters, a common breached password, the user’s own email local-part, and a 129-character value. Attempt via activation, self-service reset and change-password paths. |
| --- | --- |
| Pass criteria | Weak and breached values are rejected consistently on every path; length bounds enforced; rejection messages do not leak the rule set in a way that aids guessing. |
| Severity if failed | Medium |

### PT-A05 — JWT integrity and algorithm handling

| Steps | Decode an access token; modify role to MANAGER and re-encode without a valid signature. Set the header alg to "none" and strip the signature. Sign with an empty or guessed secret; test an expired token; test a token from another environment. |
| --- | --- |
| Pass criteria | Every manipulated token is rejected with 401. No role, workspace or permission is taken from the token without signature verification. |
| Severity if failed | Critical |

### PT-A06 — Refresh token rotation and replay

| Steps | Log in and capture the refresh cookie; call /auth/refresh once. Replay the original (pre-rotation) cookie. Then attempt to use the rotated cookie obtained in step 1. |
| --- | --- |
| Pass criteria | Replay of a used token fails and revokes the whole token family, so the legitimate rotated token also stops working. The event is audited. |
| Severity if failed | High |

### PT-A07 — Revocation on deactivation and password change

| Steps | With an active session, have a manager deactivate the account. Attempt API calls with the existing access token and then a refresh. Repeat for a self-service password reset while a session is open elsewhere. |
| --- | --- |
| Pass criteria | Refresh fails immediately; the access token stops working within its remaining lifetime (documented, ≤15 min); reset revokes all other sessions. |
| Severity if failed | High |

### PT-A08 — Session fixation and cookie flags

| Steps | Inspect Set-Cookie for the refresh and SSO handoff cookies. Attempt to set a chosen refresh cookie value from JavaScript and from a crafted response. |
| --- | --- |
| Pass criteria | Cookies are HttpOnly, Secure (in production), SameSite as designed (Strict for refresh, Lax for the SSO handoff), scoped to the auth path, and not settable or readable from script. |
| Severity if failed | High |

### PT-A09 — Forced password-change bypass

| Steps | Authenticate as an account flagged must_change_password. Call a selection of unrelated endpoints (tickets, users, kpi) with the resulting token. |
| --- | --- |
| Pass criteria | Every endpoint except the change-password route returns 403 PasswordChangeRequired. |
| Severity if failed | Medium |

### PT-A10 — Concurrent session handling

| Steps | Log in from three clients; exercise each; then change the password from one. Observe the other two. |
| --- | --- |
| Pass criteria | Behaviour matches the documented policy (reset revokes all sessions); no session survives that the policy says should end. |
| Severity if failed | Medium |

## 7.2 Domain B — Activation and password-reset tokens

### PT-B01 — Token unpredictability

| Steps | Collect 20 activation and 20 reset links. Assess entropy and look for structure (counters, timestamps, user identifiers). Attempt to derive a valid token for another user. |
| --- | --- |
| Pass criteria | Tokens are high-entropy random values with no derivable structure; no token can be predicted from others. |
| Severity if failed | Critical |

### PT-B02 — Single use

| Steps | Complete a password reset; then submit the same token again. Repeat for an activation link. |
| --- | --- |
| Pass criteria | The second use is rejected (TokenUsed) and no password change occurs. |
| Severity if failed | High |

### PT-B03 — Expiry enforcement

| Steps | Hold a reset link beyond RESET_TTL_MINUTES and an activation link beyond ACTIVATION_TTL_HOURS. Attempt to use each; attempt to pre-flight each. |
| --- | --- |
| Pass criteria | Both are refused as expired; the pre-flight endpoint reports expiry without revealing account details beyond what the holder already knows. |
| Severity if failed | Medium |

### PT-B04 — Supersession

| Steps | Request two reset links in succession. Attempt to use the first. |
| --- | --- |
| Pass criteria | Issuing a new link invalidates the outstanding one. |
| Severity if failed | Medium |

### PT-B05 — Token storage at rest

| Steps | With database read access granted for the test, inspect auth_tokens. |
| --- | --- |
| Pass criteria | Only hashes are stored; the raw token exists solely in the delivered email. |
| Severity if failed | High |

### PT-B06 — Cross-account token use

| Steps | Obtain a valid reset token for pt-estimator-A. Attempt to complete the reset while authenticated as pt-estimator-B, and with a manipulated user identifier in the request. |
| --- | --- |
| Pass criteria | The token alone determines the account; no parameter can redirect it to another user. |
| Severity if failed | Critical |

### PT-B07 — Host-header and link poisoning

| Steps | Submit forgot-password with X-Forwarded-Host / Host headers pointing at an attacker domain. Inspect the link in the resulting email. |
| --- | --- |
| Pass criteria | Links are built from server configuration (APP_BASE_URL), never from request headers. |
| Severity if failed | High |

### PT-B08 — Reset rate limiting and mail flooding

| Steps | Request 100 resets for one address and for many addresses. |
| --- | --- |
| Pass criteria | Requests are throttled per address and per source; the relay is not usable to flood a mailbox. |
| Severity if failed | Medium |

### PT-B09 — Pending-account takeover window

| Steps | Invite a user; before activation, attempt to log in, request a reset, and activate with a guessed token. Confirm the pending account has no usable password. |
| --- | --- |
| Pass criteria | A pending account cannot authenticate by any path except its activation link. |
| Severity if failed | High |

## 7.3 Domain C — DWS Hub SSO (OIDC)

EngPro must protect itself against a hostile or compromised identity provider, not merely integrate with a cooperative one. Several cases require a proxy able to rewrite the IdP response.

### PT-C01 — PKCE enforcement

| Steps | Start a flow and capture the authorize request. Confirm code_challenge_method=S256 and a per-flow challenge. Replay an authorization code with a wrong or absent code_verifier. |
| --- | --- |
| Pass criteria | Every authorization request uses PKCE S256; an exchange without the matching verifier fails. |
| Severity if failed | High |

### PT-C02 — State / CSRF binding

| Steps | Complete the Hub step, then alter the state parameter before the callback. Deliver a valid callback URL to a different browser session. |
| --- | --- |
| Pass criteria | A mismatched state is refused. A callback cannot be consumed by a session that did not start the flow. |
| Severity if failed | High |

### PT-C03 — Authorization code replay

| Steps | Capture a code and submit the callback twice. |
| --- | --- |
| Pass criteria | The second attempt fails at the token endpoint; no second session is created. |
| Severity if failed | High |

### PT-C04 — ID token signature and claim validation

| Steps | Present an id_token: (a) with a valid signature but aud of another client, (b) from a different issuer, (c) signed by an unknown key, (d) with alg none, (e) expired. |
| --- | --- |
| Pass criteria | All five are rejected and produce token_invalid; no session is issued. |
| Severity if failed | Critical |

### PT-C05 — JWKS handling

| Steps | Point the API at a JWKS endpoint that rotates keys and one that is unreachable. Observe caching behaviour and failure mode. |
| --- | --- |
| Pass criteria | Unknown kid triggers a refetch; an unavailable JWKS fails closed (no session) rather than skipping verification. |
| Severity if failed | Critical |

### PT-C06 — IdP-initiated landing handling

| Steps | Send the browser directly to the callback with a Hub-generated code and state, with no handoff cookie. Repeat a second time in the same browser. |
| --- | --- |
| Pass criteria | The first landing restarts the flow under EngPro’s own PKCE; the second stops with no_session rather than looping. |
| Severity if failed | Medium |

### PT-C07 — Open redirect through returnTo

| Steps | Call /auth/sso/start with returnTo set to //evil.example, https://evil.example, and a path with encoded traversal. |
| --- | --- |
| Pass criteria | Only same-site paths beginning with a single / are honoured; anything else falls back to the application root. |
| Severity if failed | Medium |

### PT-C08 — Identity mapping abuse

| Steps | Present a Hub identity whose email matches an existing high-privilege EngPro user but with a different sub. Then present the original sub with a changed email. |
| --- | --- |
| Pass criteria | Linking by email occurs only where intended and is auditable; a changed email at Hub cannot silently reassign an existing account to a different Hub subject, and no privilege is inherited from the email alone. |
| Severity if failed | Critical |

### PT-C09 — Auto-provisioning boundaries

| Steps | With SSO_AUTO_PROVISION=false, sign in with an unknown Hub identity. With it enabled, confirm the role assigned and whether a tenant is inferred correctly. |
| --- | --- |
| Pass criteria | Disabled: no account is created and the refusal is logged. Enabled: the account receives exactly SSO_DEFAULT_ROLE and the correct tenant. |
| Severity if failed | High |

### PT-C10 — Claim injection

| Steps | Craft an id_token (signed by the test IdP) carrying role, permissions, workspace_id or is_admin claims. |
| --- | --- |
| Pass criteria | EngPro ignores all claims except sub/email/name; no authorisation is derived from IdP-supplied attributes. |
| Severity if failed | Critical |

### PT-C11 — SSRF via issuer configuration

| Steps | Review who can set SSO_ISSUER and whether discovery can be pointed at internal addresses (e.g. cloud metadata). |
| --- | --- |
| Pass criteria | The issuer is operator-configured only, never user-supplied; document the residual risk if that ever changes. |
| Severity if failed | Medium |

### PT-C12 — Disabled and pending accounts through SSO

| Steps | Sign in via Hub as a deactivated EngPro user, then as a pending (invited) user. |
| --- | --- |
| Pass criteria | Deactivated is refused; pending is activated only because Hub verified the identity, and this is audited. |
| Severity if failed | High |

## 7.4 Domain D — Authorisation, IDOR and privilege escalation

The UI hides what a role cannot do; these cases must be executed against the API directly, ignoring the UI entirely.

### PT-D01 — Role matrix — full endpoint sweep

| Steps | For each role in Section 2.5, call every endpoint in Appendix B with a valid token. Record status codes into the expected matrix. |
| --- | --- |
| Pass criteria | Every result matches the published matrix; no endpoint is reachable by a role that should be denied. |
| Severity if failed | Critical |

### PT-D02 — Horizontal access (BOLA/IDOR)

| Steps | As pt-estimator-A, request tickets, notes and KPI entries belonging to pt-estimator-B by identifier. Repeat for users, sites and audit records. |
| --- | --- |
| Pass criteria | Out-of-scope records return 404 (not 403), so existence is not disclosed; no object is readable across users beyond design. |
| Severity if failed | Critical |

### PT-D03 — Cross-site isolation

| Steps | As pt-site-A, attempt to read and modify tickets of Site B by identifier, by filter parameter, and by forging siteId in a create request. |
| --- | --- |
| Pass criteria | Site scoping is enforced server-side and cannot be overridden by any client-supplied parameter. |
| Severity if failed | Critical |

### PT-D04 — Field-level envelope

| Steps | As an estimator, PATCH an own ticket including assigneeId, priority, deadline and tenderValue. As a site admin, PATCH status on an own-site ticket. |
| --- | --- |
| Pass criteria | Requests containing fields outside the role envelope are refused (403 FieldNotPermitted) and nothing partial is written. |
| Severity if failed | High |

### PT-D05 — Ticket scope OWN enforcement

| Steps | Set a role to ticket scope OWN; list, search, open by id, and read stats as that role. |
| --- | --- |
| Pass criteria | Every path honours the scope; stats totals do not leak counts of out-of-scope records. |
| Severity if failed | High |

### PT-D06 — Privilege escalation via the Roles matrix

| Steps | As a non-manager with stRoles.view, attempt PUT /roles/:role. As a manager, attempt to weaken the MANAGER role. Submit unknown resources/actions and malformed payloads. |
| --- | --- |
| Pass criteria | Only stRoles.edit may write; MANAGER cannot be modified; unknown keys are discarded rather than stored. |
| Severity if failed | Critical |

### PT-D07 — Restore permission mismatch

| Steps | Grant a role audit-view only. Attempt POST /tickets/:id/restore. |
| --- | --- |
| Pass criteria | Restore requires an explicit delete/restore capability, not audit visibility (see AR-06). Current behaviour is expected to fail this test. |
| Severity if failed | Medium |

### PT-D08 — Mass assignment

| Steps | Include role, isActive, workspaceId, ssoSubject, activatedAt, passwordHash and version in create/update bodies for users and tickets. |
| --- | --- |
| Pass criteria | Unknown or privileged fields are stripped by validation; none reaches the database. |
| Severity if failed | High |

### PT-D09 — Permission caching window

| Steps | Revoke a permission from a role while a user of that role holds a session; immediately exercise the revoked capability. |
| --- | --- |
| Pass criteria | The revocation takes effect within the documented cache window (15 s) and the window is acceptable to the business; it is documented, not accidental. |
| Severity if failed | Medium |

### PT-D10 — Self-service boundaries

| Steps | Attempt to deactivate your own account, elevate your own role, or reset a manager’s password as a non-manager. |
| --- | --- |
| Pass criteria | All refused with no partial effect. |
| Severity if failed | High |

### PT-D11 — KPI visibility

| Steps | As an estimator, request the KPI summary and ledger for another user by identifier and by manipulated query. |
| --- | --- |
| Pass criteria | Only own KPI data is returned; team-wide data requires the team KPI permission. |
| Severity if failed | High |

## 7.5 Domain E — Tenant isolation (external companies)

Execute only after the tenancy model in Section 6.3 is chosen and implemented. These are the cases that decide whether external users can be admitted at all.

### PT-E01 — Cross-tenant object access

| Steps | Provision Tenant A and Tenant B with distinct tickets, users and sites. As a Tenant B user, request every Tenant A object type by identifier. |
| --- | --- |
| Pass criteria | Every attempt returns 404; no field of any Tenant A record is disclosed. |
| Severity if failed | Critical |

### PT-E02 — Cross-tenant listing and search leakage

| Steps | As Tenant B, run listings, searches (including distinctive Tenant A terms), stats and exports. Compare totals and counters with what Tenant B should see. |
| --- | --- |
| Pass criteria | No Tenant A record or aggregate appears; counts are computed within the tenant only. |
| Severity if failed | Critical |

### PT-E03 — Existence disclosure through uniqueness

| Steps | As a Tenant B manager, create a user with an email already registered in Tenant A. |
| --- | --- |
| Pass criteria | The response does not reveal that the address exists elsewhere (see AR-03). |
| Severity if failed | High |

### PT-E04 — Tenant forgery

| Steps | Supply workspaceId/tenant identifiers in bodies, query parameters, headers and the JWT. |
| --- | --- |
| Pass criteria | Tenant is derived from the authenticated identity only; client-supplied values are ignored. |
| Severity if failed | Critical |

### PT-E05 — Realtime cross-tenant leakage

| Steps | Connect Tenant A and Tenant B sockets; perform actions in A. |
| --- | --- |
| Pass criteria | Tenant B receives no events referencing Tenant A objects. |
| Severity if failed | Critical |

### PT-E06 — Branding and metadata leakage pre-auth

| Steps | Request public endpoints (workspace, sso/config) from a Tenant B context and unauthenticated. |
| --- | --- |
| Pass criteria | No other tenant’s company name or configuration is disclosed; the correct tenant is resolved by host or identity, not creation order. |
| Severity if failed | Medium |

### PT-E07 — Administrative blast radius

| Steps | As a Tenant B manager, attempt to list, modify or reset users of Tenant A; attempt to edit Tenant A’s role matrix. |
| --- | --- |
| Pass criteria | A tenant administrator has no reach outside their tenant. |
| Severity if failed | Critical |

## 7.6 Domain F — Injection and input handling

### PT-F01 — SQL injection across all inputs

| Steps | Fuzz every string parameter (search, filters, sort, names, descriptions, notes, emails, tokens) with SQLi payloads including time-based blind. Pay particular attention to sort/order parameters, which are the classic non-parameterisable surface. |
| --- | --- |
| Pass criteria | No injection is possible and no database error text is returned. Note: the application uses parameterised access throughout, so this validates that property rather than expecting a finding. |
| Severity if failed | Critical |

### PT-F02 — Second-order injection

| Steps | Store payloads in ticket names, notes and display names; then trigger exports, emails and audit views that re-render them. |
| --- | --- |
| Pass criteria | Stored values are never interpreted in any downstream context. |
| Severity if failed | High |

### PT-F03 — CSV/formula injection in export

| Steps | Create records whose fields begin with =, +, -, @ and tab; export the KPI CSV; open in a spreadsheet. |
| --- | --- |
| Pass criteria | Exported cells cannot execute formulas (values escaped or prefixed). |
| Severity if failed | Medium |

### PT-F04 — Input validation bounds

| Steps | Submit over-length strings, wrong types, deeply nested JSON, arrays where scalars are expected, null bytes and unicode edge cases. |
| --- | --- |
| Pass criteria | Validation rejects cleanly with 400; no stack trace, no 500, no truncation that changes meaning. |
| Severity if failed | Medium |

### PT-F05 — Business-rule validation bypass

| Steps | Submit invalid enum values, out-of-range dates, negative tender values, and tender fields on non-tender ticket types. |
| --- | --- |
| Pass criteria | Database-level and DTO-level rules both hold; constraint violations do not surface as 500s. |
| Severity if failed | Medium |

### PT-F06 — Content-type and parser abuse

| Steps | Send XML, form-encoded and multipart bodies to JSON endpoints; send oversized payloads. |
| --- | --- |
| Pass criteria | Unexpected content types are rejected; size caps enforced before parsing. |
| Severity if failed | Medium |

## 7.7 Domain G — Client-side and cross-site scripting

### PT-G01 — Stored XSS

| Steps | Inject script payloads into every persisted free-text field (ticket name, description, requestor, note content, user full name, site name, workspace company). View each in every rendering surface: board card, list, detail, KPI ledger, settings, audit view. |
| --- | --- |
| Pass criteria | Payloads render as text everywhere. React escaping is the primary control; verify no surface bypasses it. |
| Severity if failed | High |

### PT-G02 — DOM-based XSS and URL handling

| Steps | Manipulate query parameters and hash fragments consumed by the SPA (sso_error, token, returnTo, filters). |
| --- | --- |
| Pass criteria | No user-controlled value reaches innerHTML, eval, or a javascript: URL. |
| Severity if failed | High |

### PT-G03 — Content-Security-Policy

| Steps | Inspect response headers on the SPA document; attempt inline script execution. |
| --- | --- |
| Pass criteria | A CSP is present and blocks inline and third-party script (see AR-10). |
| Severity if failed | Medium |

### PT-G04 — Clickjacking

| Steps | Frame the application from an external page. |
| --- | --- |
| Pass criteria | frame-ancestors none (or X-Frame-Options DENY) prevents framing of authenticated views. |
| Severity if failed | Medium |

### PT-G05 — Token exposure in the client

| Steps | Inspect localStorage, sessionStorage, IndexedDB and the DOM for tokens; check browser history and Referer for tokens in URLs. |
| --- | --- |
| Pass criteria | The access token is held in memory only; no token appears in storage, URLs or referrer headers. |
| Severity if failed | High |

### PT-G06 — Sensitive data caching

| Steps | Review cache headers on API responses; use browser back after logout. |
| --- | --- |
| Pass criteria | Authenticated responses are not cached; back-navigation after logout does not reveal data. |
| Severity if failed | Medium |

## 7.8 Domain H — CSRF, CORS and cookies

### PT-H01 — Cross-site state change

| Steps | From an external origin, attempt state-changing API calls relying on the victim’s cookies. |
| --- | --- |
| Pass criteria | API authentication requires the Authorization header, which cross-site pages cannot set; cookie-only requests fail. |
| Severity if failed | High |

### PT-H02 — Refresh endpoint CSRF

| Steps | From an external origin, trigger POST /auth/refresh with the victim’s cookie and attempt to capture the response. |
| --- | --- |
| Pass criteria | SameSite=Strict prevents the cookie from being sent; even if reached, the response is not readable cross-origin. |
| Severity if failed | High |

### PT-H03 — CORS policy

| Steps | Send Origin headers for allowed, disallowed, null and subdomain variants; test with credentials. Also test with CORS_ORIGIN unset to reproduce the fail-open path in AR-09. |
| --- | --- |
| Pass criteria | Only configured origins are echoed; credentials are never combined with a wildcard or reflected origin; unset configuration fails closed in production. |
| Severity if failed | Medium |

### PT-H04 — SSO handoff cookie scope

| Steps | Inspect the handoff cookie attributes and attempt to read or set it cross-site. |
| --- | --- |
| Pass criteria | HttpOnly, path-scoped to the SSO routes, SameSite=Lax, short-lived, and cleared after use. |
| Severity if failed | Medium |

## 7.9 Domain I — Rate limiting, resource abuse and availability

### PT-I01 — Global rate limiting

| Steps | Issue high-volume authenticated requests to listing, search, detail and stats endpoints. Repeat unauthenticated against public endpoints (workspace, sso/config, health). |
| --- | --- |
| Pass criteria | All endpoints are metered with a documented limit and return 429 with Retry-After. Current behaviour is expected to fail this test (AR-02). |
| Severity if failed | High |

### PT-I02 — Expensive query abuse

| Steps | Run wildcard and very short search terms, maximum page sizes, and deep pagination concurrently. |
| --- | --- |
| Pass criteria | Response times stay bounded; page size is capped; the database connection pool is not exhausted. |
| Severity if failed | High |

### PT-I03 — Bulk data harvesting

| Steps | As a low-privilege user, page through the entire register and export the KPI ledger; measure how long a full copy takes. |
| --- | --- |
| Pass criteria | Volume controls, or at minimum alerting, make bulk extraction visible; the time to copy everything is understood and accepted. |
| Severity if failed | High |

### PT-I04 — Email amplification

| Steps | Drive repeated forgot-password, invitation and resend operations. |
| --- | --- |
| Pass criteria | Per-address and per-sender limits prevent using the relay to flood a third party. |
| Severity if failed | Medium |

### PT-I05 — Websocket resource abuse

| Steps | Open many concurrent sockets from one client; send malformed and high-volume frames. |
| --- | --- |
| Pass criteria | Connection counts are bounded per user/IP; malformed frames do not crash or leak; unauthenticated sockets are dropped. |
| Severity if failed | Medium |

### PT-I06 — Slow and oversized requests

| Steps | Send slowloris-style requests and oversized bodies. |
| --- | --- |
| Pass criteria | Edge timeouts and size caps reject them before application resources are consumed. |
| Severity if failed | Medium |

## 7.10 Domain J — Business logic

### PT-J01 — Ticket number uniqueness under concurrency

| Steps | Submit 50 concurrent ticket creations across multiple accounts. |
| --- | --- |
| Pass criteria | All numbers are unique and consecutive; none is reused after a delete. |
| Severity if failed | High |

### PT-J02 — KPI manipulation

| Steps | Toggle a ticket between DONE and other statuses repeatedly; attempt to earn points more than once. Attempt to award yourself a manual bonus without the KPI permission; alter deadlines after completion. |
| --- | --- |
| Pass criteria | One automatic award per ticket with reversal on reopen; manual entries require the KPI capability; retroactive deadline edits do not silently rescore. |
| Severity if failed | High |

### PT-J03 — Optimistic locking bypass

| Steps | Send concurrent updates with the same version; omit version; send a very large version. |
| --- | --- |
| Pass criteria | Conflicts return 409; version is mandatory; no last-writer-wins path exists. |
| Severity if failed | Medium |

### PT-J04 — Soft delete and restore abuse

| Steps | Delete a ticket as an allowed role; attempt restore as every other role. Attempt to delete a ticket that has progressed beyond NEW as a site admin. |
| --- | --- |
| Pass criteria | Deletion and restoration follow the documented envelope; both are audited with actor and before-image. |
| Severity if failed | Medium |

### PT-J05 — Workflow integrity

| Steps | Drive invalid status transitions and assignments to inactive or deleted users. |
| --- | --- |
| Pass criteria | Invalid transitions and assignees are rejected; no orphaned state is produced. |
| Severity if failed | Medium |

### PT-J06 — Audit completeness and honesty

| Steps | Perform a representative set of mutations; compare against audit entries. Attempt to act in a way that produces no audit record. |
| --- | --- |
| Pass criteria | Every mutation is recorded with actor, timestamp, IP and before/after; no path avoids the trail. |
| Severity if failed | High |

## 7.11 Domain K — Realtime channel

### PT-K01 — Handshake authentication

| Steps | Connect with no token, an expired token, and a token from another environment. |
| --- | --- |
| Pass criteria | All are disconnected; no events are delivered before authentication. |
| Severity if failed | High |

### PT-K02 — Room isolation

| Steps | As a site admin, subscribe and observe while other sites and other users act. |
| --- | --- |
| Pass criteria | Only events for permitted scope arrive; identifiers of out-of-scope objects never appear. |
| Severity if failed | High |

### PT-K03 — Event payload minimisation

| Steps | Capture every event type emitted during a full workflow. |
| --- | --- |
| Pass criteria | Payloads carry identifiers only; no ticket content, KPI figures or personal data traverse the socket. |
| Severity if failed | Medium |

### PT-K04 — Post-revocation delivery

| Steps | Revoke a role permission or disable a user with an open socket. |
| --- | --- |
| Pass criteria | The socket stops receiving privileged events promptly; the client is forced to re-authenticate. |
| Severity if failed | Medium |

## 7.12 Domain L — Email surface

### PT-L01 — Header injection

| Steps | Submit addresses and names containing CR/LF and additional header syntax wherever they are used in mail. |
| --- | --- |
| Pass criteria | No injected header reaches the relay; addresses are validated before use. |
| Severity if failed | High |

### PT-L02 — HTML injection in templates

| Steps | Set a display name containing markup and a link; trigger an activation email; view in a mail client. |
| --- | --- |
| Pass criteria | Values are escaped; no attacker markup renders (see AR-11). |
| Severity if failed | Low |

### PT-L03 — Relay abuse

| Steps | As a manager, send test emails to external recipients repeatedly; assess whether the endpoint is usable for spam or phishing. |
| --- | --- |
| Pass criteria | Recipients are constrained, the endpoint is rate-limited, and each use is audited (see AR-14). |
| Severity if failed | Low |

### PT-L04 — Link and token leakage

| Steps | Inspect a delivered email: headers, HTML, plain part; check whether tokens appear in tracking or external resources. |
| --- | --- |
| Pass criteria | Links are single-use and go only to the recipient; no third-party tracker receives the token. |
| Severity if failed | High |

## 7.13 Domain M — Infrastructure and configuration

### PT-M01 — TLS configuration

| Steps | Scan the public endpoint for protocol versions, cipher suites, certificate chain and renegotiation. |
| --- | --- |
| Pass criteria | TLS 1.2+ only; no weak ciphers; valid chain; HSTS present. |
| Severity if failed | Critical |

### PT-M02 — Security headers

| Steps | Capture headers on the SPA and API responses. |
| --- | --- |
| Pass criteria | CSP, X-Content-Type-Options, Referrer-Policy, frame protection and HSTS all present with correct values. |
| Severity if failed | Medium |

### PT-M03 — Network exposure

| Steps | Port-scan the public address and both hosts from outside; attempt to reach the API, database and management ports directly. |
| --- | --- |
| Pass criteria | Only 443 (and a redirecting 80) are reachable externally; the API port and database accept connections only from their intended peers. |
| Severity if failed | Critical |

### PT-M04 — Virtual host isolation

| Steps | Request the application with mismatched and absent Host headers; attempt to reach neighbouring applications on the shared frontend host through this vhost. |
| --- | --- |
| Pass criteria | Host-based routing is strict; no path traverses into another application; the catch-all does not serve this application unintentionally. |
| Severity if failed | Medium |

### PT-M05 — Error handling and information disclosure

| Steps | Force errors: malformed JSON, invalid identifiers, database constraint violations, and an unavailable dependency. |
| --- | --- |
| Pass criteria | Responses are generic; no stack traces, framework versions, SQL fragments or file paths. |
| Severity if failed | Medium |

### PT-M06 — Secret exposure

| Steps | Inspect the JavaScript bundle, source maps, API responses, container environment and image layers for secrets. Check the git history for credentials. |
| --- | --- |
| Pass criteria | No secret in any client-delivered artefact; server-side secrets limited to the documented locations (see AR-13). |
| Severity if failed | High |

### PT-M07 — Container and image hygiene

| Steps | Review the image for unnecessary packages, root execution, and known CVEs; confirm the database is not exposed by compose. |
| --- | --- |
| Pass criteria | Minimal image, non-root runtime where feasible, no critical CVEs unaccepted, no unnecessary published ports. |
| Severity if failed | Medium |

### PT-M08 — Database access control

| Steps | Verify which account the application uses and what it can do; attempt DDL and audit-table modification through it. |
| --- | --- |
| Pass criteria | The application account has least privilege and cannot alter schema or delete audit rows (see AR-16). |
| Severity if failed | High |

### PT-M09 — Backup exposure

| Steps | Locate backups and dumps on hosts and in storage; check permissions and whether any is web-reachable. |
| --- | --- |
| Pass criteria | No dump is reachable from the web; backups are access-controlled and their retention is defined. |
| Severity if failed | High |

### PT-M10 — Deployment and rollback integrity

| Steps | Review how code reaches the servers and who can deploy; verify migrations cannot be triggered by an unauthenticated request. |
| --- | --- |
| Pass criteria | Deployment requires authenticated access; migrations run only at container start under operator control. |
| Severity if failed | Medium |

## 7.14 Domain N — Logging, monitoring and audit

### PT-N01 — Sensitive data in logs

| Steps | Exercise auth, reset and SSO flows; inspect application logs. |
| --- | --- |
| Pass criteria | No password, token, cookie or link token is logged; refused-identity logs contain only what an operator needs. |
| Severity if failed | High |

### PT-N02 — Attack visibility

| Steps | Run credential stuffing, enumeration and IDOR attempts; check what is recorded and whether anything alerts. |
| --- | --- |
| Pass criteria | Attacks are visible in logs and at least the auth-failure pattern raises an alert. |
| Severity if failed | Medium |

### PT-N03 — Audit integrity

| Steps | Assess whether the application account can modify or delete audit rows; check for off-host copies. |
| --- | --- |
| Pass criteria | The audit trail cannot be rewritten by the application or by a single administrator (see AR-12). |
| Severity if failed | Medium |

### PT-N04 — Log injection

| Steps | Submit CR/LF and ANSI sequences in values that reach logs. |
| --- | --- |
| Pass criteria | Log entries cannot be forged or corrupted by user input. |
| Severity if failed | Low |

## 7.15 Domain O — Dependencies and supply chain

### PT-O01 — Known vulnerable dependencies

| Steps | Run npm audit and an SCA scan on both applications; scan base images. |
| --- | --- |
| Pass criteria | No critical or high vulnerability is unremediated or unaccepted at release. |
| Severity if failed | High |

### PT-O02 — Client bundle composition

| Steps | Inspect the shipped bundle for unexpected third-party code and external calls. |
| --- | --- |
| Pass criteria | No unexpected dependency and no runtime call to an unapproved third-party origin. |
| Severity if failed | Medium |

### PT-O03 — Build and repository integrity

| Steps | Review repository access, branch protection, deploy keys and whether artefacts are reproducible from source. |
| --- | --- |
| Pass criteria | Least-privilege repository access; deploy keys read-only on servers; a released artefact is traceable to a commit. |
| Severity if failed | Medium |

# 8. Test execution plan

## 8.1 Phases

| Phase | Activity | Domains | Effort (indicative) |
| --- | --- | --- | --- |
| 0. Preparation | Environment build with production-shaped TLS, test accounts, two tenants, seeded data, monitoring baseline | — | 2 days |
| 1. Reconnaissance | Surface mapping, endpoint enumeration, header and configuration review | M, O | 1 day |
| 2. Unauthenticated | Everything reachable before login, including SSO entry points | A, B, C, I, M | 2 days |
| 3. Authenticated | Per-role sweep, authorisation, IDOR, business logic, realtime | D, F, G, H, J, K | 4 days |
| 4. Tenancy | Cross-tenant isolation with two live tenants | E | 1.5 days |
| 5. Abuse and resilience | Rate limiting, harvesting, email surface, availability | I, L | 1 day |
| 6. Review and reporting | Consolidation, severity assignment, evidence packaging, debrief | — | 1.5 days |
| 7. Retest | Verification of remediated findings | As applicable | 1 day |

## 8.2 Tooling

| Purpose | Suggested tools |
| --- | --- |
| Interception and manipulation | Burp Suite Professional or OWASP ZAP |
| Automated crawl and scan | ZAP baseline/full scan, Nuclei with relevant templates |
| Authorisation matrix testing | Burp Autorize / custom scripts driving the Appendix B inventory per role |
| API fuzzing | ffuf, Burp Intruder, or a generated harness from the endpoint inventory |
| TLS and headers | testssl.sh, SSL Labs, securityheaders.io |
| JWT analysis | jwt_tool, manual crafting with jose |
| OIDC manipulation | A proxy able to rewrite the IdP response; a controllable test IdP for hostile-token cases |
| Load and resource | k6 or Locust, capped to the agreed rate |
| Dependency and image scanning | npm audit, Trivy or Grype |
| Database verification | psql with read access for evidence, granted for the test window only |

## 8.3 Severity model

| Severity | Definition for this system | Response |
| --- | --- | --- |
| Critical | Unauthenticated access to tender data, account takeover, cross-tenant data access, or authentication bypass | Report within 1 hour; blocks go-live; fix before any external exposure |
| High | Privilege escalation within a tenant, bulk data extraction, session or token weaknesses, loss of audit integrity | Report within 1 day; fix before go-live |
| Medium | Information disclosure aiding attack, missing defence-in-depth, abuse potential requiring privilege | Fix before go-live or accept with a documented compensating control |
| Low | Hardening gaps with limited practical impact | Backlog with an owner and target release |
| Informational | Observations and good-practice notes | Record only |

CVSS v3.1 vectors should accompany Critical and High findings to support prioritisation, but the business-impact definition above takes precedence where they disagree.

## 8.4 Reporting

1.	Daily status note during execution: what was tested, what was found, anything blocking.

2.	Immediate notification for Critical findings, with enough detail to begin containment.

3.	Draft report within five working days of test completion, including an executive summary written for a non-technical reader.

4.	Debrief walkthrough with engineering to agree severities and remediation ownership before the report is finalised.

5.	Final report with evidence appendix, plus a machine-readable finding list for the tracker.

6.	Retest report confirming each remediation, or explaining why a finding remains open.

## 8.5 Evidence template

| Field | Content |
| --- | --- |
| Finding ID | PT-<domain><number> or a new identifier for unscripted findings |
| Title | One line stating the defect, not the test |
| Severity / CVSS | Severity per 8.3 with vector for Critical and High |
| Affected component | Endpoint, page or infrastructure element |
| Account used | Handle from Section 2.5 and its role |
| Reproduction | Exact requests and responses, timestamped, with any required sequence |
| Impact | What an attacker gains, expressed in terms of the assets in Section 4.1 |
| Evidence | Screenshots, raw HTTP, log excerpts — with secrets redacted |
| Remediation | Specific change recommended, not a generic control name |
| Retest result | Pass/fail with date and tester |

## 8.6 Go-live acceptance gates

| Gate | Criterion |
| --- | --- |
| G1 | No open Critical findings, from either the architecture review or the test. |
| G2 | No open High findings, or each has a documented, implemented compensating control accepted by the application owner. |
| G3 | AR-01 (TLS), AR-02 (rate limiting), AR-16 (database privilege) remediated and retested. |
| G4 | Tenancy model implemented and the PT-E series passed with two live tenants — mandatory before any external company is onboarded. |
| G5 | MFA available and enforced for MANAGER and ADMIN. |
| G6 | Monitoring and alerting demonstrated for authentication anomalies; backup restore drill completed. |
| G7 | Retest report signed off by the application owner and the security reviewer. |

# Appendix A — Authorisation matrix under test

The expected result for PT-D01. "Envelope" columns describe constraints that apply even when the capability is granted.

| Capability | MANAGER | ADMIN | ESTIMATOR | SITE_ADMIN |
| --- | --- | --- | --- | --- |
| Create ticket | Yes | Yes | No (unless granted) | Yes — own site, cannot set assignee |
| View tickets | All | All | All or own (scope setting) | Own site only, always |
| Edit ticket fields | Full set | Full set | Status of own assignments only | Required-by date only |
| Delete ticket | Yes | Yes | No | Own site, status NEW only |
| Restore ticket | Yes | Configurable | Configurable | Configurable — see AR-06 |
| Add note | Yes | Yes | Own tickets | Own-site tickets |
| Team KPI | Yes | Configurable | No | No |
| Own KPI | Yes | Configurable | Yes | No |
| Users administration | Yes | Configurable | Configurable | Configurable |
| Roles matrix | Yes (locked to full access) | Configurable view/edit | Configurable | Configurable |
| Audit trail | Yes | Configurable | Configurable | Configurable |

# Appendix B — Endpoint inventory (attack surface)

| Method and path | Auth | Notes for testing |
| --- | --- | --- |
| POST /api/v1/auth/login | Public | Throttled; enumeration and stuffing target |
| POST /api/v1/auth/refresh | Cookie | Rotation and replay; CSRF surface |
| POST /api/v1/auth/logout | Bearer | Revocation |
| POST /api/v1/auth/change-password | Bearer | Allowed while must-change is set |
| GET /api/v1/auth/me | Bearer | Profile disclosure |
| POST /api/v1/auth/forgot-password | Public | Throttled; enumeration; mail amplification |
| GET /api/v1/auth/reset-password/:token | Public | Token pre-flight; brute force |
| POST /api/v1/auth/reset-password | Public | Token consumption |
| GET /api/v1/auth/activate/:token | Public | Token pre-flight |
| POST /api/v1/auth/activate | Public | Token consumption |
| GET /api/v1/auth/sso/config | Public | Configuration disclosure |
| GET /api/v1/auth/sso/health | Public | Operator diagnostics — assess what it reveals |
| GET /api/v1/auth/sso/start | Public | Open redirect and PKCE generation |
| GET /api/v1/auth/sso/callback | Public | Code exchange, state, IdP-initiated handling |
| GET /api/v1/workspace | Public | Branding disclosure; tenant resolution |
| PATCH /api/v1/workspace | stWorkspace.edit | Prefix change affects future numbering |
| GET /api/v1/users | Bearer | Directory vs admin view — check field exposure per role |
| POST /api/v1/users | stUsers.create | Invitation; mass assignment |
| PATCH /api/v1/users/:id | stUsers.edit | Role change; self-escalation |
| POST /api/v1/users/:id/reset-password | stUsers.edit | Link issuance for another user |
| POST /api/v1/users/:id/resend-activation | stUsers.edit | Mail amplification |
| DELETE /api/v1/users/:id | stUsers.delete | Revocation semantics |
| GET/POST/PATCH/DELETE /api/v1/sites… | stSites.* | Scoping source for site admins |
| GET /api/v1/tickets | Scoped | Search, filters, pagination, scope and tenancy |
| GET /api/v1/tickets/stats | Scoped | Aggregate leakage across scope/tenant |
| POST /api/v1/tickets | tickets.create | Numbering race; forged site/assignee |
| GET /api/v1/tickets/:id | Scoped | IDOR primary target |
| PATCH /api/v1/tickets/:id | Envelope | Field-level authorisation; optimistic locking |
| DELETE /api/v1/tickets/:id | Envelope | Soft delete rules |
| POST /api/v1/tickets/:id/restore | stAudit.view | Permission mismatch — AR-06 |
| GET/POST /api/v1/tickets/:id/notes | Scoped | Stored XSS and cross-scope posting |
| GET/PUT /api/v1/kpi/settings | kpi.* | Scoring parameters |
| GET /api/v1/kpi/summary, /entries | kpi or kpiMe | Personal data exposure across users |
| POST /api/v1/kpi/opening, /entries | kpi.create | Score manipulation |
| GET /api/v1/kpi/export | kpi.view | Bulk extraction; CSV injection |
| GET /api/v1/audit | stAudit.view | Forensic data exposure |
| GET /api/v1/roles, /roles/:role (PUT) | stRoles.* | Privilege escalation surface |
| GET /api/v1/roles/me | Bearer | Own permission envelope |
| GET /api/v1/mail/health, POST /api/v1/mail/test | stUsers.edit | Relay abuse — AR-14 |
| GET /api/v1/health, /ready | Public | Infrastructure disclosure |
| WS /ws | JWT handshake | Room isolation and event leakage |

# Appendix C — Standards mapping

| Reference | Covered by |
| --- | --- |
| OWASP Top 10 2021 A01 Broken access control | Domains D, E; AR-06, AR-07 |
| A02 Cryptographic failures | Domain M; AR-01, AR-13 |
| A03 Injection | Domain F; PT-G01 |
| A04 Insecure design | Sections 4–6; AR-03, AR-04 |
| A05 Security misconfiguration | Domain M; AR-09, AR-10, AR-16 |
| A06 Vulnerable components | Domain O |
| A07 Identification and authentication failures | Domains A, B, C; AR-05, AR-15 |
| A08 Software and data integrity failures | Domain O; AR-12 |
| A09 Logging and monitoring failures | Domain N; AR-12 |
| A10 SSRF | PT-C11 |
| OWASP API Top 10 — BOLA, BFLA, BOPLA | PT-D02, PT-D01, PT-D08 |
| OWASP API Top 10 — unrestricted resource consumption | Domain I; AR-02 |
| OWASP ASVS L2 — V2 authentication, V3 session, V4 access control | Domains A, D |
| OWASP ASVS L2 — V5 validation, V7 logging, V13 API | Domains F, N, and Appendix B sweep |

# Appendix D — Remediation tracker (template)

| ID | Finding | Severity | Owner | Target | Status | Retest |
| --- | --- | --- | --- | --- | --- | --- |
| AR-01 | No transport encryption | Critical |  |  | Open |  |
| AR-02 | No global rate limiting | High |  |  | Open |  |
| AR-03 | Single-tenant assumptions | High |  |  | Open |  |
| AR-16 | Privileged database account | High |  |  | Open |  |
| … | Continue for every AR and PT finding |  |  |  |  |  |